|  |  |  |
| --- | --- | --- |
| **Project Deliverables** | **Date** | **Tasks are done by** |
| Created the Excel spreadsheet with the entities and the relationships between them | 20th Oct – 27th Oct | Ayush, Prasanna |
| Constructed a conceptual data model that will assist us in communicating the fundamental purpose of our application design. | 27th Oct - 3rd Nov | Apoorva, Prasanna |
| Created the logical model for a  technological, conceptual, or  business environment that represents the definition, traits, and connections of data. | 4th Nov – 7th Nov | Ayush, Apoorva, Prasanna |
| Created the up-down script to create the tables and inserted the data required for the Travel Management system | 7th Nov – 15th Nov | Ayush, Apoorva |
| Defined and created the primary and foreign keys for each table. Created Data logic by adding constraints. | 15th Nov – 19th Nov | Ayush, Apoorva, Prasanna |
| Started designing the user interface and the external view using PowerApps. | 20th Dec – 27th Dec | Ayush, Apoorva, Prasanna |
| Created video of the working of our Travel management system | 27th Dec – 3rd Dec | Ayush |
| Finally created documentation of our project and what better things could have been implemented. | 4th Dec – 5th Dec | Apoorva, Prasanna |
| Participated in the presentation and gave a demo of the features of our travel management system. | 6th Dec | Ayush, Apoorva, Prasanna |